## Slide 1: Sprint #1 Retrospective
Software engineering II
Politecnico di Torino, a. y. 2019/2020
Group F

## Slide 2
Stories and points
 | Committed | Implemented
Stories | 6 | 6
Points | 37 | 37
* not including story 0 (used for project setup)

## Slide 3
Stories and time

## Slide 4: Stories organization
Story Number | #Tasks
0 (setup) | 7
1 | 13
2 | 8
3 | 8
4 | 8
5 | 8
6 | 7
TOTAL | 46

## Slide 5: What went wrong
  Wrong estimations: mainly test underestimation, because no previous experience with web application testing
  Unbalanced work distribution among the sprint: too much effort at the end and not much at the beginning, causing overload and stress in the last days
  Not full agreement on programming style: same logic implemented in different ways among different pages, making code review painful and slower

## Slide 6: How to improve
  Testing problems, hopefully, will not affect next sprint, since we learned the basic concepts and we will be able to apply them more easily
  Add an internal deadline a few days before the official deadline, to use the remaining time for demo preparation
  Define coding standards, internal conventions and common interfaces to make it easier to read code written by other group members

## Slide 7: What was good
  Good organization and cooperation between team members
  Balanced task division and constructive discussions about implementation details
  New technical skills developed (testing tools and PHP frameworks)